## Slide 1
HEC-RAS ETL
PROJECT UPDATE
Kickoff answers and refined questions
for the first representative pipeline
Follow-up discussion
October 23, 2026
DYNAMO + TWDB co-design
Notes: Update based on user-supplied meeting notes, October 23, 2026. Original context: Kickoff-10-8.pptx, slide 8. Promised materials are not represented as received. Friday at 3 p.m. has no confirmed frequency or time zone. February and April are described as major periods without assuming whether these mean workload or availability.

## Slide 2
Updates since kickoff
Answers received and the follow-up decisions still needed.
01 DOCUMENTATION
Shorter PDF and video
Request received: shorten both formats. Shared location, authoritative version, and target length remain open.
02 WORKING CADENCE
11 people; Friday at 3 p.m.
Melissa: February and April are major periods. Chris: intermittent availability. Attendees and frequency remain open.
03 VALIDATION
Rubrics to be provided
The team will supply model validation rubrics. First review artifact and acceptance criteria remain open.
04 MODEL ARCHIVES
Two models with outputs
The team will supply two models and their outputs. Model selection, versions, limitations, and delivery date remain open.
Notes: Sources: Kickoff-10-8.pptx, slide 8 (original questions); user meeting notes supplied October 23, 2026 (answers). Follow-up questions are proposed for discussion. No delivery dates, recipients, or approvals have been assumed.

## Slide 3
Documentation and shorter materials
Kickoff question: Where are the current materials, and which version is authoritative?
ANSWER RECEIVED
Shorter PDF and video
Both formats should be shorter. The notes do not yet specify the target length or what to retain.
REFINED QUESTION 1
Shared location and version
Where should the team access the PDF, video, and workflow documentation? Who maintains the authoritative version?
REFINED QUESTION 2
Length and essential content
What page count and video duration should we target? Which steps or examples must remain?
REFINED QUESTION 3
Review and approval
Who reviews the shortened materials, and when should the revised versions be ready?
Notes: Sources: Kickoff-10-8.pptx, slide 8 (original questions); user meeting notes supplied October 23, 2026 (answers). Follow-up questions are proposed for discussion. No delivery dates, recipients, or approvals have been assumed.

## Slide 4
Working sessions and team availability
Kickoff question: Who attends, how often do we meet, and what must each session decide?
ANSWER RECEIVED
Team size and timing
11 people. Friday at 3 p.m. noted. Melissa: major periods in February and April. Chris: intermittent availability.
REFINED QUESTION 1
Core working group
Which of the 11 people should attend each session? Who joins only for model, validation, or reporting decisions?
REFINED QUESTION 2
Meeting schedule
Does Friday at 3 p.m. work for the recurring sessions? Which time zone, meeting frequency, and duration?
REFINED QUESTION 3
Availability and decisions
What do February and April mean for Melissa’s availability? How should Chris participate, and what must each session decide?
Notes: Sources: Kickoff-10-8.pptx, slide 8 (original questions); user meeting notes supplied October 23, 2026 (answers). The meaning of Melissa’s major periods and the scope of 11 people need confirmation. Follow-up questions are proposed for discussion. No delivery dates, recipients, or approvals have been assumed.

## Slide 5
Validation rubrics and first review output
Kickoff question: What should the first notebook, map, metric, or report demonstrate?
ANSWER RECEIVED
Validation rubrics promised
The team will provide rubrics for validating models. Receipt and review are still pending.
REFINED QUESTION 1
Rubric handoff
Who will provide the rubrics, and by when? Which checks apply to the first two models?
REFINED QUESTION 2
First review artifact
Should the first review use a notebook, map, metric, or report? Which model result should it demonstrate?
REFINED QUESTION 3
Acceptance criteria
Which rubric checks and tolerances define an acceptable result? Who reviews the evidence and signs off?
Notes: Sources: Kickoff-10-8.pptx, slide 8 (original questions); user meeting notes supplied October 23, 2026 (answers). Follow-up questions are proposed for discussion. No delivery dates, recipients, or approvals have been assumed.

## Slide 6
Representative models and expected outputs
Kickoff question: Which model archives can TWDB share, with outputs and known limitations?
ANSWER RECEIVED
Two models with outputs promised
The kickoff question requested 3–5 archives. Two are offered as the initial set, pending selection and delivery.
REFINED QUESTION 1
Model selection and versions
Which two models will be shared? What model types, software versions, and required project files do they include?
REFINED QUESTION 2
Expected results and limitations
Which outputs are the reference results? What known limitations, warnings, or dependencies should we account for?
REFINED QUESTION 3
Delivery and initial scope
Who will deliver the archives, where, and by when? Are these two sufficient for the first pipeline review?
Notes: Sources: Kickoff-10-8.pptx, slide 8 (original questions); user meeting notes supplied October 23, 2026 (answers). Follow-up questions are proposed for discussion. No delivery dates, recipients, or approvals have been assumed.

## Slide 7
Decisions for the next working session
Confirm the remaining details and assign an owner and date to each handoff.
01 DOCUMENTATION
Agree on the shorter materials
Confirm the shared location, authoritative version, target length, reviewer, and revision date.
02 WORKING CADENCE
Confirm the working group
Confirm attendees, Friday timing and time zone, meeting frequency, and the availability constraints.
03 VALIDATION
Define the first review
Assign the rubric handoff and agree on the first artifact, acceptance criteria, and reviewer.
04 MODEL ARCHIVES
Arrange the model handoff
Name the two models, confirm outputs and limitations, and assign the delivery owner, location, and date.
Notes: Sources: Kickoff-10-8.pptx, slide 8 (original questions); user meeting notes supplied October 23, 2026 (answers). Follow-up questions are proposed for discussion. No delivery dates, recipients, or approvals have been assumed.